Purposefully Made KC

Website Audit Report — Round 3

July 22, 2026  |  purposefullymadekc.com

Prepared for developer handoff

Summary

This is the third full audit of purposefullymadekc.com, conducted with full admin login access. Every public page, the admin panel, the shop category filter, the design gallery, and the group orders flow were tested.

11 bugs were found: 1 critical security vulnerability, 3 high-priority customer-facing issues, 5 medium-priority issues (SEO, admin UI), and 2 low-priority data issues.

Severity Key

[CRITICAL]  Security / data exposure. Fix immediately.

[HIGH]  Broken customer-facing feature. Fix before next promotion.

[MEDIUM]  SEO / visual / UX defect. Fix in next sprint.

[LOW]  Minor data inconsistency. Fix when convenient.

Section 1 — Security

Bug #1 — [CRITICAL]  Admin collections page accessible to any logged-in customer

Location: /admin/collections  |  routes/admin.py

The route /admin/collections has no @admin_required decorator. Any logged-in customer

who visits this URL can view the names, slugs, order counts, and deadlines for every

group order (Riverview Falcons, Riverview, MV Cheer). They can also click functional

EDIT, VIEW, and EXPORT EXCEL buttons for all group orders.

A "Manage all collections" button on the customer-facing /shop/group-orders page

links directly to /admin/collections, making this trivially discoverable.

Fix:  Add @admin_required to the /admin/collections route in routes/admin.py. Also remove the "Manage all collections" button from /shop/group-orders — it should never appear on a customer page.

Section 2 — Customer-Facing Bugs

Bug #2 — [HIGH]  "Onesies" shop filter returns zero products

Location: /shop/?category=Onesie  |  products table, category column

The footer and nav include a link to /shop/?category=Onesie. However, the 2 active

onesie products (style 100B "Infant Jersey One Piece" and 134B "Infant Triblend One

Piece") are stored with category = "Tee" in the database. The filter finds no matches

and shows "No products found." Customers clicking Onesies see a dead end.

Fix:  Run: UPDATE products SET category = 'Onesie' WHERE style_number IN ('100B', '134B'); — or update these through the admin Products editor.

Bug #3 — [HIGH]  Design Gallery is empty — no designs shown to customers

Location: /shop/designs  |  /admin/design-gallery  |  designs table, is_gallery column

The public Design Gallery (/shop/designs) shows "The Gallery is Being Curated." The

admin Design Gallery (/admin/design-gallery) also shows "No designs in gallery yet."

No designs in the database currently have is_gallery = True. The "Design Gallery" nav

link leads customers to a dead-end Coming Soon page.

Fix:  Re-upload designs via Admin → Design Gallery → Upload to Gallery. Once uploaded (is_gallery = True), they appear on /shop/designs and in the product customizer. If designs exist with is_gallery = False, update the flag: UPDATE designs SET is_gallery = True WHERE id IN (<ids>);

Bug #4 — [HIGH]  Admin UI visible to customers on group order creation page

Location: /shop/group-orders/create

The customer-facing group order creation page displays an "ADMIN / GROUP ORDERS"

breadcrumb at the top and shows a "URL Slug" input field — internal admin terminology

that should never be visible to customers.

Fix:  Remove the admin breadcrumb from the customer template. Hide the URL Slug field and auto-generate the slug from the group name on the backend (e.g. slugify(name)).

Section 3 — SEO & Metadata

Bug #5 — [MEDIUM]  OG image tag uses http:// instead of https://

Location: All pages — base template <head>

The Open Graph image meta tag on every page reads:

<meta property="og:image" content="http://purposefullymadekc.com/static/img/logo.png">

Social platforms (Facebook, X/Twitter, iMessage, Slack) block images loaded over plain

HTTP. When anyone shares a site link, no thumbnail image will appear.

Fix:  Change http:// to https:// in the OG image tag in the base template. One-character fix that applies to every page sitewide.

Bug #6 — [MEDIUM]  No canonical URL tag on any page

Location: All pages — base template <head>

No page includes a <link rel="canonical"> tag. Without canonical tags, search engines

may index duplicate versions of pages (trailing slash, filter query strings like

?category=Tee) as separate pages, splitting SEO ranking signals.

Fix:  Add to the base template: <link rel="canonical" href="{{ request.base_url }}">. For filtered pages like /shop/?category=Tee, point the canonical at /shop/ to consolidate ranking.

Bug #7 — [MEDIUM]  Group order share links generated with http:// instead of https://

Location: /admin/collections  |  url_for() share link generation

Shareable group order links begin with http:// rather than https://. Browsers show

security warnings for http:// links and some block them entirely.

Fix:  Set PREFERRED_URL_SCHEME = "https" in the Flask app config, or pass _scheme="https", _external=True to every url_for() call that generates shareable links.

Section 4 — Admin Panel

Bug #8 — [MEDIUM]  Admin dashboard shows UTC date instead of local business time (CST)

Location: /admin/  |  admin dashboard view function

The dashboard greeting shows "Thursday, July 23, 2026" when the actual local date is

Wednesday, July 22. The Railway server runs in UTC (5–6 hours ahead of Central Time).

Fix:  Use the business timezone when formatting the date. In Python 3.9+: from zoneinfo import ZoneInfo; local_date = datetime.now(ZoneInfo("America/Chicago")). Pass local_date to the template.

Bug #9 — [MEDIUM]  "VIEW" link wraps to two lines in the admin orders table

Location: /admin/orders  |  orders table CSS

The "VIEW" action link breaks to a new line mid-word ("VIE / W") when the table column

is narrow, because white-space: nowrap is not applied to it.

Fix:  Add to CSS: td.actions a, td.actions button { white-space: nowrap; }

Section 5 — Visual / UX

Bug #10 — [LOW]  Horizontal scrollbar appears in nav when logged in as admin

Location: Global nav — .nav-links CSS

When logged in as admin, the nav has 10 items totaling ~953px in a ~945px container,

causing an 8px overflow and a visible horizontal scrollbar. Regular customers (9 nav

items, ~868px) are unaffected.

Fix:  Add overflow-x: hidden to .nav-links. Or move the Admin link into a dropdown to reduce nav width.

Section 6 — Data Integrity

Bug #11 — [LOW]  7 products miscategorized as "Tee" in the database

Location: Admin → Products  |  products table, category column

The following products are stored with category = "Tee" but are not t-shirts:

• Style 0814 — Women's FWD Fashion High Waist Biker Shorts

• Style 0990 — Women's FWD Fashion Bodysuit

• Style 3787 — Women's Cutoff Shorts

• Style 3797 — Women's FWD Fashion Cutoff Shorts

• Style 6824GD — Women's Garment-Dyed Shorts

• Styles 100B and 134B are also affected (covered under Bug #2, Onesies filter).

Any future Shorts or Bodysuit filter would return zero results with these miscategorizations.

Fix:  Update the category field for each product via Admin → Products → Edit, or via SQL UPDATE. Suggested: "Shorts" for 0814/3787/3797/6824GD, "Bodysuit" for 0990. Add these categories to the product model's allowed values if needed.

Quick Reference — All Bugs

| # | Issue | Severity | Location |
| --- | --- | --- | --- |
| 1 | /admin/collections open to customers | CRITICAL | /admin/collections + /shop/group-orders |
| 2 | "Onesies" filter returns 0 products | HIGH | /shop/?category=Onesie — products 100B, 134B |
| 3 | Design Gallery empty | HIGH | /shop/designs + /admin/design-gallery |
| 4 | Admin UI shown on group order create | HIGH | /shop/group-orders/create |
| 5 | OG image tag uses http:// | MEDIUM | All pages — base template <head> |
| 6 | No canonical URL tag | MEDIUM | All pages — base template <head> |
| 7 | Share links use http:// | MEDIUM | /admin/collections — url_for() config |
| 8 | Dashboard shows UTC date, not CST | MEDIUM | /admin/ — datetime formatting |
| 9 | "VIEW" wraps in orders table | MEDIUM | /admin/orders — CSS white-space: nowrap |
| 10 | Nav scrollbar in admin view | LOW | Global nav — .nav-links overflow-x |
| 11 | 7 products miscategorized as "Tee" | LOW | products table — category column |

Note: Background removal (rembg), product image display, and the admin/public gallery content sync were all confirmed working in Round 2 and are not re-listed here.